REPUBLIC OF RWANDA

NATIONAL INSTITUTE OF

STATISTICS OF RWANDA

P.O BOX 6139 KIGALI-RWANDA

E-mail : info@statistics.gov.rw

Website: www.statistics.gov.rw

Name of the procuring entity:   National Institute of Statistics of Rwanda (NISR)

FORMAT OF THE MONTHLY PROGRESS REPORT FOR THE EXECUTION OF THE PROCUREMENT PLAN (article 10 of Ministerial order Nº 001/08/10/MIN of 15/01/2008 establishing regulations on public procurement and standard bidding documents)

Covered period                      :   From 31st July 2012 to 30th June 2012

Monthly progress report        :  December 2012

Type of tender                       :  WORKS

| Nº | Title of the tender | Size of the tender | Tendering method or Procurement method | Source of funds | Date planned for the publication or Tentative date for publication | Real date of publication or Actual date for the publication | Date planned for the beginning of the execution of the contract or Planed date for starting contract execution | Real date of the beginning of the execution of the contract or Actual date for starting contract execution | Estimated cost of the contract (In Rfw) or Contract amount | Completion period of delivery or Delivery period | Execution progress status in % | Date of completion of works, delivery period or Approval of consultant service final report |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Tenders awarded/September 2012 | - | - | - | - | - | - | - | 0 | - | - | - |
|  | Total cumulative ( In Rwf) end of October2012 | - | - | - | - | - | - | - | 0 | - | - | - |
|  | Total cumulative ( In Rwf) end of November 2012 | - | - | - | - | - | - | - | 0 | - | - | - |
| 1. | December /Rehabilitation of NISR Building – Phase 1 | 535,000,000 | NCB | GoR | 19/9/11 | 28/9/12 | January 2013 | Evaluation process finished-Provisional Notification letter of tender award given to successful bidder on 21st December 2012-Final notification planned to be given on 03rd January 2013, if no protest is received from other competitors. | - | 4months | 0 | May 2013 |

N.B.: The National Institute of Statistics of Rwanda did not award any tender related to ‘’works’’ during the month of December 2012.

Done at Kigali, on 14/01/2013

Prepared by:                                                                                                     Approved by:

Alphonse SHUMBUSHO					         Odette MBABAZI

Procurement Officer/NISR                                                                          Deputy Director General of Corporate Services