REPUBLIC OF RWANDA

NATIONAL INSTITUTE OF

STATISTICS OF RWANDA

P.O BOX 6139 KIGALI-RWANDA

E-mail : info@statistics.gov.rw

Website: www.statistics.gov.rw

Name of the procuring entity:   National Institute of Statistics of Rwanda (NISR)

FORMAT OF THE MONTHLY PROGRESS REPORT FOR THE EXECUTION OF THE PROCUREMENT PLAN (article 10 of Ministerial order Nº 001/08/10/MIN of 15/01/2008 establishing regulations on public procurement and standard bidding documents)

Covered period                      :   From 31st July 2012 to 30th June 2012

Monthly progress report        :  January 2013

Type of tender                       :  WORKS

| Nº | Title of the tender | Size of the tender | Tendering method or Procurement method | Source of funds | Date planned for the publication or Tentative date for publication | Real date of publication or Actual date for the publication | Date planned for the beginning of the execution of the contract or Planed date for starting contract execution | Real date of the beginning of the execution of the contract or Actual date for starting contract execution | Estimated cost of the contract (In Rfw) or Contract amount | Completion period of delivery or Delivery period | Execution progress status in % | Date of completion of works, delivery period or Approval of consultant service final report |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Tenders awarded/September 2012 | - | - | - | - | - | - | - | 0 | - | - | - |
|  | Total cumulative ( In Rwf) end of October2012 | - | - | - | - | - | - | - | 0 | - | - | - |
|  | Total cumulative ( In Rwf) end of November 2012 | - | - | - | - | - | - | - | 0 | - | - | - |
|  | No works tenders awarded in December 2012 |  |  |  |  |  |  |  |  |  |  |  |
| 1. | January 2013/Rehabilitation of NISR Building – Phase 1 | 535,000,000 | NCB | GoR | 19/9/11 | 28/9/12 | January 2013 | 24/1/13 | 451,073,900 Rwf | 4months | 15% | 24th May 2013 |
|  | Total Amount of Works Tenders awarded in Month of January 2013 in Rwf |  |  |  |  |  |  |  | 451,073,900 |  |  |  |

Done at Kigali, on 14/02/2013

Prepared by:                                                                                                     Approved by:

Alphonse SHUMBUSHO					         Odette MBABAZI

Procurement Officer/NISR                                                                          Deputy Director General of Corporate Services