REPUBLIC OF RWANDA

NATIONAL INSTITUTE OF

STATISTICS OF RWANDA

P.O BOX 6139 KIGALI-RWANDA

E-mail : info@statistics.gov.rw

Website: www.statistics.gov.rw

Name of the procuring entity:   National Institute of Statistics of Rwanda (NISR)

FORMAT OF THE MONTHLY PROGRESS REPORT FOR THE EXECUTION OF THE PROCUREMENT PLAN (article 10 of Ministerial order Nº 001/08/10/MIN of 15/01/2008 establishing regulations on public procurement and standard bidding documents)

Covered period                      :   From 31st July 2012 to 30th June 2012

Monthly progress report        :  May 2013

Type of tender                       :  WORKS

| Nº | Title of the tender | Size of the tender | Tendering method or Procurement method | Source of funds | Date planned for the publication or Tentative date for publication | Real date of publication or Actual date for the publication | Date planned for the beginning of the execution of the contract or Planed date for starting contract execution | Real date of the beginning of the execution of the contract or Actual date for starting contract execution | Estimated cost of the contract (In Rfw) or Contract amount | Completion period of delivery or Delivery period | Execution progress status in % | Date of completion of works, delivery period or Approval of consultant service final report |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | No works tenders awarded from July to December 2012 |  |  |  |  |  |  |  |  |  |  |  |
| 1. | January 2013/Rehabilitation of NISR Building – Phase 1 | 535,000,000 | NCB | GoR | 19/9/11 | 28/9/12 | January 2013 | 24/1/13 | 451,073,900 Rwf | 4months | 30% | 24th May 2013-The contractor requested an extension of time and the case is being analyzed by Consultant, Client and RHA. |
|  | Total Amount of Works Tenders awarded in Month of January 2013 in Rwf |  |  |  |  |  |  |  | 451,073,900 |  |  |  |
|  | No works tenders were awarded during the Month of February, March, April and May 2013 |  |  |  |  |  |  |  |  |  |  |  |
|  | Total Cumulative Amount of Works Tenders awarded at the end of May 2013 |  |  |  |  |  |  |  | 451,073,900 |  |  |  |

Done at Kigali, on 13/06/2013

Prepared by:                                                                                                     Approved by:

Alphonse SHUMBUSHO					         Odette MBABAZI

Procurement Officer/NISR                                                                          Deputy Director General of Corporate Services